## Slide 1: Evaluation: 48 possible suppliers being checked (15 already affected)
Detail of the affected suppliers
Last Update: 25.03.2026
Overview of suppliers
10
Action | Resp. | Deadline | Status / Comments
Closure on the missing feedbacks |  | done, ongoing | Continuous follow-up until all the suppliers to provide their feedback
KB Internal coverage (ICO) |  | done, ongoing | Have the overview of the current internal stock of the suppliers impacted. (KB + Supplier)
Alternate Sources / Suppliers |  | Done, ongoing | Check w/ all R-Categories; global check result: only AKS identified as alternate supplier of Highway (IN) + Choho (CN) for ADB
Alternate GAS supply |  | ongoing | So far only Metal Profile; pipeline LPG (not so much restricted) instead of PNG; Rane: Gas to Oil
Customer coverage |  | done, ongoing | - Evaluate customer coverage based on impacted suppliers via Regional Control Tower / R-SIOP - Detail of the coverage per part number should be created, tracked and shared within task force (supporting customer calls)
Regulations from India |  | CW11 | Evaluate if there is any possible new regulation that would allow the suppliers to receive LPG from another official route (from government)
Legal notification towards suppliers |  | TBD | Communication Create a legal letter to all affected suppliers stating their liability on the continuation of deliveries and rejecting any possible FM letter
Customers notification |  | TBD | Create Customer notification letter based on the FMs from suppliers, as baseline if needed.
Actions moving forward
T/SC SDA – 03/2026
1
Supplier name | Cat | Q-PAVE | L- PAVE | Remarks for affected process & partner
Chart: 
 | 2.0408 | 26.5306 | 40.8163 | 30.6122
1
13
20
15
No Coverage
Coverage < 4 days
Coverage 5 to 15 days
Coverage > 15 days
Notes: Prasad Sawant – onsite tracking of Quality development

## Slide 2: Fulfillment Overview (impacted suppliers)
Supplier name | Host | Material Planner | SDA | Coverage Date | Coverage after actions | Affected product | Customer | Remarks
T/SC SDA – 03/2026
2
Last Update: 25.03.2026